Beacon Hill Builders

CHANGE ORDER

DRAFT — FOR PM REVIEW ONLY

Change Order No.:  001

Date:  June 19, 2026

Project:  Sullivan Kitchen Renovation

Address:  112 Commonwealth Ave, Boston, MA 02116

Original Contract Date:  April 15, 2026

DESCRIPTION OF ADDITIONAL WORK

The Owner has requested an 18-inch extension of the existing kitchen island. The scope of this change includes the following: extension of the island base cabinetry by 18 inches to accommodate additional seating for two persons; fabrication and installation of countertop material to cover the extended island surface (material selection pending Owner confirmation); and relocation of the existing electrical outlet currently positioned at the island end to a location consistent with the revised island dimensions. All work shall be performed in accordance with applicable building codes and in a manner consistent with the existing kitchen finishes and construction standards established under the original contract.

COST SUMMARY

Labor: [TBD]
Materials: [TBD]
Total Change Order Amount: [TBD]

Note: Material pricing is pending Owner selection of countertop material. Labor and total costs to be finalized upon material confirmation. This Change Order shall not be executed until all cost figures have been established and agreed upon in writing by both parties.

SCHEDULE IMPACT

This change order adds three (3) calendar days to the current project schedule; a revised substantial completion date will be confirmed following formal schedule review.

REASON FOR CHANGE

Owner-Requested Change. The Owner has directed an expansion of the kitchen island beyond the scope defined in the original contract documents.

CONTRACT MODIFICATION

This Change Order, when executed, modifies the original contract dated April 15, 2026 between Beacon Hill Builders and the Owner. All other terms and conditions of the original contract remain in full force and effect.

AUTHORIZATION

Work described in this Change Order shall not commence until this document has been signed by both parties.

Contractor: ____________________________________________   Date: ________________

Print Name: ___________________________________________

Owner: _________________________________________________   Date: ________________

Print Name: ___________________________________________